PRHUB

Common Data Environment (CDE)

Business Requirements Document

| Document Ref | PRHUB-CDE-BRD-001 |
| --- | --- |

| Version | 1.0 — Draft |
| --- | --- |

| Date | March 2026 |
| --- | --- |

| Prepared By | M.Tech Research Project — Infrastructure CDE Study |
| --- | --- |

| Organisation | PRHUB Infrastructure |
| --- | --- |

| Classification | CONFIDENTIAL — Internal Use Only |
| --- | --- |

Based on internship study at infrastructure project site. This document defines the requirements for a multi-stakeholder Common Data Environment replacing informal file-sharing (Google Drive) with a structured, notification-driven, RFI-enabled platform.

# 1. Executive Summary

This Business Requirements Document (BRD) defines the functional and non-functional requirements for a digital Common Data Environment (CDE) to support early stakeholder involvement in infrastructure construction projects managed under PRHUB Infrastructure.

The current approach — using Google Drive folders as a rudimentary document repository — was assessed as sub-par due to the absence of structured notifications, version management, and a formal query/response mechanism (RFI process). This CDE is designed to replace and significantly upgrade that approach.

The CDE supports four defined stakeholder parties:

- Party A — Project Management Consultant (PMC): Overall project governance, escalation authority

- Party B — Design Consultant: Responsible for all design deliverables

- Party C — Main Contractor: Responsible for construction execution and progress reporting

- Party D — Sub-Contractor / Specialist: Responsible for specialist works, mobilisation, and sub-packages

The CDE delivers three core capabilities: structured document upload with automatic stakeholder notifications, a formal RFI (Request for Information) workflow with 7-day SLA and PMC escalation authority, and a real-time activity and notification dashboard.

# 2. Project Background & Problem Statement

## 2.1 Background

This CDE is developed as part of an M.Tech research project, informed by a direct internship with an infrastructure construction company. The internship exposed the following project environment:

- Large-scale infrastructure project involving multiple stakeholder parties across design, construction, and PMC functions

- Need for early stakeholder involvement in project design and planning decisions

- Reliance on informal communication channels (email, WhatsApp) for document distribution

- No structured mechanism for managing queries, clarifications, or information requests between parties

## 2.2 Problem Statement

The existing Google Drive-based approach (PRHUB_VISL_CDE_Colored folder structure) was assessed as sub-par for the following reasons:

| Gap / Problem | Impact |
| --- | --- |
| No automated notifications on file upload | Stakeholders miss critical document uploads; no audit trail |
| No RFI mechanism | Queries handled informally via email; no SLA, no traceability |
| No version control | Multiple document versions in circulation without clarity |
| No access permissions | Any user can modify or delete any file |
| No audit log | Cannot evidence who uploaded what and when |
| No escalation workflow | PMC has no formal mechanism to escalate unanswered queries |

# 3. Objectives

The PRHUB CDE shall achieve the following objectives:

- Provide a structured, centralised document repository with folder taxonomy aligned to project phases

- Ensure all stakeholder parties are automatically notified when any document is uploaded to the CDE

- Implement a formal, trackable RFI workflow with defined SLAs and escalation paths

- Give Party A (PMC) visibility of all CDE activity and escalation authority over unresolved RFIs

- Maintain a live activity log and notification history for audit and governance purposes

- Support early stakeholder involvement by enabling all parties to contribute and query information in one environment

# 4. Stakeholder Register

| Party | Organisation Role | CDE Role | RFI Authority | Special Permissions |
| --- | --- | --- | --- | --- |
| A | Project Management Consultant | CDE Administrator & Oversight | Full — raise & escalate | Can escalate any overdue RFI; receives all notifications regardless |
| B | Design Consultant | Design Document Owner | Can raise against C or D | Responsible for all design folder uploads; PMC cc'd on RFIs raised by B |
| C | Main Contractor | Construction Document Owner | Can raise against B or D | Responsible for site monitoring, progress tracking uploads |
| D | Sub-Contractor / Specialist | Specialist Package Owner | Can raise against B or C | Responsible for safety & compliance, contracts uploads |

# 5. Functional Requirements

## 5.1 Document Management

- FR-001: The system shall provide a structured document repository with a pre-defined folder taxonomy comprising 4 main party folders (Party A, B, C, D), each containing 11 standard subfolders, as defined in Section 8

- FR-002: Any authenticated stakeholder party shall be able to upload documents to the CDE

- FR-003: On upload, the system shall record: file name, folder, uploading party, date/time, version, and file size

- FR-004: The system shall support the following file types: PDF, DWG, XLSX, DOCX, images, ZIP, IFC

- FR-005: The system shall display all documents in a tabular view filterable by folder

- FR-006: The system shall provide a download function for all uploaded documents

## 5.2 Notification System

- FR-007: On any document upload, the system shall automatically generate an in-app notification to all three other stakeholder parties

- FR-008: Notifications shall include: uploader identity, document name, folder, and timestamp

- FR-009: Notifications shall be visible in a dedicated notification panel accessible from the top navigation bar

- FR-010: Unread notifications shall be visually distinguished from read notifications

- FR-011: The system shall maintain a full notification history with no auto-expiry

- FR-012: Party A (PMC) shall receive a copy of every notification generated in the system regardless of originating party

## 5.3 RFI Workflow

- FR-013: Any authenticated party shall be able to raise an RFI against any other party

- FR-014: An RFI shall capture: unique ID (auto-generated), subject, description, raising party, respondent party, related document (optional), raised date, due date

- FR-015: The due date shall be automatically set to 7 calendar days from the raised date (SLA = 7 days)

- FR-016: On RFI submission, the system shall notify: the respondent party, Party A (PMC), and the raising party as a confirmation

- FR-017: The notification to the respondent shall clearly state the RFI is raised against them and must be resolved within 7 days

- FR-018: The respondent party shall be able to resolve the RFI by providing a written resolution response

- FR-019: On RFI resolution, the system shall notify the raising party and Party A (PMC)

- FR-020: The system shall track RFI status through the following states: Open → Pending → Resolved or Escalated

- FR-021: If an RFI passes its 7-day due date without resolution, Party A (PMC) shall have the ability to escalate it

- FR-022: On escalation by PMC, the respondent party shall receive an escalation notification

- FR-023: The RFI Register shall display: RFI ID, subject, raised by, against, raised date, due date, days remaining, and status

- FR-024: Days remaining shall be colour-coded: green (3+ days), amber (1-2 days), red (overdue)

## 5.4 Dashboard & Reporting

- FR-025: The dashboard shall display summary statistics: total files, open RFIs, resolved RFIs, stakeholder count

- FR-026: The dashboard shall display a recent uploads list and a real-time activity log

- FR-027: The dashboard shall surface any escalated RFIs as a prominent banner for PMC (Party A)

- FR-028: The stakeholder page shall show per-party statistics: files uploaded, RFIs raised, RFIs resolved

## 5.5 User & Access Management

- FR-029: The system shall support four distinct user accounts (one per stakeholder party)

- FR-030: User context (current party) shall determine which notifications and RFIs are displayed

- FR-031: In the prototype, party switching shall be available via the top navigation bar to demonstrate multi-party behaviour

# 6. Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-001 | Usability | The interface shall be navigable without technical training by non-IT professionals |
| NFR-002 | Usability | Notification status (read/unread) shall be visually distinguishable at a glance |
| NFR-003 | Performance | Dashboard and RFI register shall load within 2 seconds on standard hardware |
| NFR-004 | Auditability | All upload events and RFI state changes shall be recorded in an immutable activity log |
| NFR-005 | Availability | The system shall target 99.5% uptime during business hours |
| NFR-006 | Security | Each party shall only view notifications and RFIs relevant to them (party-scoped data) |
| NFR-007 | Maintainability | The codebase shall be a single-file HTML/JS prototype for rapid iteration and low operational overhead |
| NFR-008 | Accessibility | The interface shall function on modern desktop browsers (Chrome, Edge, Firefox, Safari) |

# 7. RFI Process Flow

The following describes the end-to-end RFI workflow:

- Party B, C, or D raises an RFI against any other party via the 'Raise RFI' button in the RFI Register

- The system auto-assigns an RFI ID (e.g. RFI-007), records the raised date, and sets due date = raised date + 7 calendar days

- System generates notification to: Respondent party, Party A (PMC), and confirmation to raising party

- Respondent party logs in, views the RFI in their Register, and provides a written resolution response within 7 days

- On resolution, system marks RFI as Resolved, notifies raising party and Party A (PMC)

- If the respondent does not resolve within 7 days, the days counter turns red and Party A may escalate

- On PMC escalation, status changes to Escalated, and a further notification is sent to the respondent

| State | Description | Who Can Act | Notification Sent To |
| --- | --- | --- | --- |
| Open | RFI raised, awaiting response | Respondent (resolve); PMC (escalate if overdue) | Respondent + PMC + Raiser |
| Pending | Response in progress (informal status) | Respondent (finalise response) | — |
| Resolved | Respondent has closed the RFI | — | Raiser + PMC |
| Escalated | PMC has formally escalated overdue RFI | PMC (re-escalate / override) | Respondent + PMC |

# 8. Document Folder Taxonomy

The CDE shall implement the following folder taxonomy. Each of the 4 stakeholder party folders (A, B, C, D) contains the same 11 standard subfolders, providing a consistent structure across all parties:

| Folder ID | Folder Name | Primary Owner / User |
| --- | --- | --- |
| A | PARTY A — PROJECT MANAGEMENT CONSULTANT (PMC) | A (PMC) |
| A.1 | 1 INFORMATION REQUIREMENTS | A (PMC) |
| A.2 | 2 DESIGN | A (PMC) |
| A.3 | 3 PLANNING & SCHEDULING | A (PMC) |
| A.4 | 4 EVM & PROGRESS TRACKING | A (PMC) |
| A.5 | 5 CONSTRUCTION DOCUMENTATION | A (PMC) |
| A.6 | 6 SITE MONITORING | A (PMC) |
| A.7 | 7 CORRESPONDENCE & APPROVALS | A (PMC) |
| A.8 | 8 CONTRACTS & PROCUREMENT | A (PMC) |
| A.9 | 9 SAFETY & COMPLIANCE | A (PMC) |
| A.10 | 10 SHARED MODELS & DATA | A (PMC) |
| A.11 | 11 ARCHIVE | A (PMC) |
| B | PARTY B — DESIGN CONSULTANT | B (Design) |
| B.1 | 1 INFORMATION REQUIREMENTS | B (Design) |
| B.2 | 2 DESIGN | B (Design) |
| B.3 | 3 PLANNING & SCHEDULING | B (Design) |
| B.4 | 4 EVM & PROGRESS TRACKING | B (Design) |
| B.5 | 5 CONSTRUCTION DOCUMENTATION | B (Design) |
| B.6 | 6 SITE MONITORING | B (Design) |
| B.7 | 7 CORRESPONDENCE & APPROVALS | B (Design) |
| B.8 | 8 CONTRACTS & PROCUREMENT | B (Design) |
| B.9 | 9 SAFETY & COMPLIANCE | B (Design) |
| B.10 | 10 SHARED MODELS & DATA | B (Design) |
| B.11 | 11 ARCHIVE | B (Design) |
| C | PARTY C — MAIN CONTRACTOR | C (Contractor) |
| C.1 | 1 INFORMATION REQUIREMENTS | C (Contractor) |
| C.2 | 2 DESIGN | C (Contractor) |
| C.3 | 3 PLANNING & SCHEDULING | C (Contractor) |
| C.4 | 4 EVM & PROGRESS TRACKING | C (Contractor) |
| C.5 | 5 CONSTRUCTION DOCUMENTATION | C (Contractor) |
| C.6 | 6 SITE MONITORING | C (Contractor) |
| C.7 | 7 CORRESPONDENCE & APPROVALS | C (Contractor) |
| C.8 | 8 CONTRACTS & PROCUREMENT | C (Contractor) |
| C.9 | 9 SAFETY & COMPLIANCE | C (Contractor) |
| C.10 | 10 SHARED MODELS & DATA | C (Contractor) |
| C.11 | 11 ARCHIVE | C (Contractor) |
| D | PARTY D — SUB-CONTRACTOR / SPECIALIST | D (Sub-Con) |
| D.1 | 1 INFORMATION REQUIREMENTS | D (Sub-Con) |
| D.2 | 2 DESIGN | D (Sub-Con) |
| D.3 | 3 PLANNING & SCHEDULING | D (Sub-Con) |
| D.4 | 4 EVM & PROGRESS TRACKING | D (Sub-Con) |
| D.5 | 5 CONSTRUCTION DOCUMENTATION | D (Sub-Con) |
| D.6 | 6 SITE MONITORING | D (Sub-Con) |
| D.7 | 7 CORRESPONDENCE & APPROVALS | D (Sub-Con) |
| D.8 | 8 CONTRACTS & PROCUREMENT | D (Sub-Con) |
| D.9 | 9 SAFETY & COMPLIANCE | D (Sub-Con) |
| D.10 | 10 SHARED MODELS & DATA | D (Sub-Con) |
| D.11 | 11 ARCHIVE | D (Sub-Con) |

# 9. Assumptions & Constraints

## 9.1 Assumptions

- All four stakeholder parties have access to a modern web browser and internet connection

- Each party is represented by a single named account in the prototype (expandable to multi-user per party in production)

- In-app notifications are the primary channel; email integration is out of scope for the prototype but planned for Phase 2

- File storage in the prototype is in-browser/memory; production deployment requires a cloud storage backend (e.g. AWS S3, Google Cloud Storage)

- Party A (PMC) is always assumed to be a trusted administrator; PMC access cannot be restricted by other parties

## 9.2 Constraints

- The prototype is delivered as a single HTML file for portability and ease of demonstration in an academic and project context

- No backend database in the prototype — all state is in-memory (data resets on page reload)

- A production version would require authentication (OAuth or SSO), persistent storage, and email/SMS notification integration

- File upload in the prototype simulates the upload action; actual binary storage requires a server-side backend

# 10. Out of Scope (Phase 1)

- Email and SMS notification delivery (Phase 2)

- Multi-user accounts within a single party

- Document version comparison / diff tools

- Integration with BIM platforms (Autodesk BIM 360, Aconex)

- Mobile native application (web-responsive is in scope)

- Formal e-signature on documents

- Financial / valuation workflows

# 11. Acceptance Criteria

| AC No. | Criterion | Test Method |
| --- | --- | --- |
| AC-01 | Uploading a file as any party triggers notifications to all 3 other parties | Upload test — verify notification count increases for other parties |
| AC-02 | Party A (PMC) receives notification regardless of which parties are involved | Raise RFI as B against C — verify A receives notification |
| AC-03 | RFI due date is correctly set to +7 days from raised date | Raise RFI and inspect due date field |
| AC-04 | Respondent can resolve RFI; status changes to Resolved | Switch to respondent party and resolve RFI |
| AC-05 | PMC can escalate any overdue RFI | As Party A, escalate an overdue RFI and verify status change |
| AC-06 | Days remaining colour coding: green/amber/red | Visual inspection of RFI register for colour states |
| AC-07 | Escalation banner visible on dashboard for PMC when escalated RFIs exist | Create escalated RFI; log in as A and verify banner |
| AC-08 | Document filter by folder works correctly | Click each folder tab and verify filtered results |

# 12. Future Phase Roadmap

| Phase | Theme | Features |
| --- | --- | --- |
| Phase 1 | Core CDE (this BRD) | Document repository, upload notifications, RFI workflow, stakeholder dashboard |
| Phase 2 | Communication | Email & SMS notification delivery, @mention in RFI comments, threaded discussion |
| Phase 3 | Integration | BIM model viewer, GIS/site monitoring integration, Autodesk/Aconex connector |
| Phase 4 | Analytics | EVM dashboards, RFI trend analysis, SLA compliance reports, audit export |
| Phase 5 | Automation | Auto-escalation rules, AI-assisted RFI categorisation, smart document tagging |

# Appendix A — Glossary

| Term | Definition |
| --- | --- |
| CDE | Common Data Environment — a single source of truth for all project information, defined under ISO 19650 |
| RFI | Request for Information — a formal query raised by one party against another requesting clarification or information |
| PMC | Project Management Consultant — overall project governance authority (Party A) |
| SLA | Service Level Agreement — in this context, the 7-day RFI response requirement |
| ISO 19650 | International standard for managing information over the whole life cycle of a built asset using BIM |
| BRD | Business Requirements Document — this document |
| EVM | Earned Value Management — project performance measurement methodology |
| IFC | Industry Foundation Classes — open standard for BIM model exchange |

End of Document — PRHUB CDE BRD v1.0 · March 2026